PRODUCTION RUNBOOK

Kevin Inks Headless WordPress

Deployment, security, email automation, testing, launch, rollback, and maintenance

React + Vite frontend  |  WordPress CMS  |  Version 1.0

Version 1.0 | React/Vite frontend + WordPress CMS

# 1. Purpose and final architecture

This runbook takes the Kevin Inks project from local source code to a production headless WordPress website. The existing React design remains the public website. WordPress is used only as the private content-management system for Portfolio Work and Available Designs.

Recommended production architecture:

Public website: https://kevininks.com

WordPress administration: https://cms.kevininks.com/wp-admin

WordPress REST endpoint: https://cms.kevininks.com/wp-json/kevin-inks/v1/content

Frontend hosting: Vercel, Netlify, or Cloudflare Pages

WordPress hosting: a managed WordPress host or a secured PHP/MySQL host

Email marketing: Brevo, Mailchimp, Kit, or MailerLite

DNS and TLS: Cloudflare or the DNS provider connected to the domain

The CMS and public frontend are separate deployments. Publishing content in WordPress changes portfolio data; deploying React changes the visual application code.

# 2. What is already implemented

The project includes:

src/wordpress.ts: WordPress API client, response validation, request caching, and local fallback behavior.

src/components/Work.tsx: loads portfolio work from WordPress without changing its markup or styling.

src/components/Designs.tsx: loads available designs from WordPress without changing its markup or styling.

.env.example: documents the required CMS URL.

wordpress-plugin/kevin-inks-headless: registers the custom WordPress content types, editor fields, and REST endpoint.

wordpress-plugin/kevin-inks-headless-plugin.zip: installable WordPress plugin package when included in the release.

The existing entries in src/data.ts are fallback content. If the CMS is missing or unreachable, the public website remains populated rather than rendering empty sections.

Not yet implemented:

A production WordPress installation and domain.

DNS records and hosting accounts.

A real email marketing provider connection.

Automated design-drop campaigns.

A production booking destination if the existing booking links are placeholders.

Production analytics, uptime monitoring, and cookie/consent configuration.

# 3. Accounts and information required

Collect these items before beginning:

Ownership or administrative access to the domain.

Frontend hosting account.

WordPress hosting account with PHP, MySQL, HTTPS, and REST API support.

A business email address such as hello@kevininks.com.

Email marketing provider account and verified sender domain.

Final social URLs, booking URL, Google Business URL, and contact email.

WordPress administrator credentials stored in a password manager.

Access to DNS records for SPF, DKIM, and DMARC email authentication.

Do not place passwords, WordPress administrator credentials, or private API keys in a variable beginning with VITE_. Vite exposes those values to the visitor's browser.

# 4. Prepare and validate the project locally

Install Node.js 20 LTS or newer, then open a terminal in the project folder.

npm install npm run dev

Open the local URL Vite displays. Verify the original portfolio, design ribbon, lightboxes, mobile menu, About section, animations, contact links, and email form appearance.

Create the local environment file:

cp .env.example .env

On Windows PowerShell, use:

Copy-Item .env.example .env

Do not commit .env if it later contains private server-side values. The current CMS URL is public and safe, but keeping environment-specific files out of Git prevents future mistakes.

# 5. Create the production WordPress CMS

Provision a WordPress installation at cms.kevininks.com. During setup:

Enable HTTPS before connecting the React frontend.

Create a unique administrator username; do not use admin.

Generate a long, unique password and enable multifactor authentication if the host or security plugin supports it.

Set WordPress Address and Site Address to the HTTPS CMS address.

In Settings > Permalinks, select Post name and save.

In Settings > General, set the correct site title, administrative email, timezone, and language.

Disable public search-engine indexing for the CMS presentation pages if the CMS is not meant to act as a public website. Do not block /wp-json/ from the React frontend.

Remove unused themes and plugins. Retain one current default theme as an emergency fallback.

The WordPress server must allow public GET requests to the custom REST endpoint. It does not need to expose private or draft content.

# 6. Install the Kevin Inks WordPress plugin

Use the supplied kevin-inks-headless-plugin.zip:

Sign in at https://cms.kevininks.com/wp-admin.

Open Plugins > Add New Plugin > Upload Plugin.

Select kevin-inks-headless-plugin.zip.

Click Install Now, then Activate.

Return to Settings > Permalinks and click Save Changes once.

The dashboard should now display Portfolio Work and Available Designs.

Test the endpoint before adding content:

https://cms.kevininks.com/wp-json/kevin-inks/v1/content

Expected result: valid JSON with work and designs arrays. Empty arrays are normal until entries are published. A 404 usually means the plugin is inactive or permalinks need to be saved. A 403 usually means a firewall or security plugin is blocking REST requests.

# 7. Enter production content

## Portfolio Work

For every completed tattoo:

Select Portfolio Work > Add New.

Enter the display title.

Upload a high-quality Featured Image.

Enter Display Number, Tattoo Style, and descriptive Image Alt Text.

Set the Order value if a specific sequence is required.

Preview, then publish.

## Available Designs

For every design:

Select Available Designs > Add New.

Enter the design title and Featured Image.

Select Available, 1 of 1 - Available, or Reserved.

Enter recommended placement, size, and descriptive alt text.

Set the Order value if needed.

Preview, then publish.

Image recommendations:

Use JPEG or WebP for photographs and WebP/PNG for artwork that requires it.

Use consistent portrait-oriented crops because the website cards use a 3:4 ratio.

Aim for roughly 1200 x 1600 pixels for card imagery.

Compress images before upload; avoid multi-megabyte phone originals.

Never upload client-identifying or private images without permission.

# 8. Connect React to production WordPress

Edit .env locally:

VITE_WORDPRESS_URL=https://cms.kevininks.com

Do not include /wp-json and do not add a trailing slash. Restart npm run dev after changing the environment file.

Open browser developer tools and verify:

A GET request reaches /wp-json/kevin-inks/v1/content.

The response status is 200.

The response has the expected work and designs arrays.

WordPress images load over HTTPS.

No mixed-content or CORS errors appear.

If the local fallback content still appears, confirm that published WordPress arrays are not empty, verify the environment variable spelling, and restart Vite.

# 9. Configure DNS and HTTPS

Create DNS records according to the two hosting providers' instructions:

Apex/root or www records point to the frontend host.

The cms subdomain points to the WordPress host.

Keep proxying disabled temporarily if a provider requires direct DNS validation. Once both services verify the domains, enable HTTPS and force HTTPS redirects.

Validate:

http://kevininks.com redirects to https://kevininks.com.

http://cms.kevininks.com redirects to https://cms.kevininks.com.

Certificates are valid and cover the exact hostnames.

No browser security warnings appear.

DNS changes can take time to propagate. Do not repeatedly delete and recreate working records while propagation is underway.

# 10. Deploy the React frontend

## Recommended Git workflow

Commit the source to a private or public Git repository as appropriate.

Exclude node_modules, dist, and .env.

Connect the repository to Vercel, Netlify, or Cloudflare Pages.

Use npm install or the provider default as the install command.

Use npm run build as the build command.

Use dist as the output/publish directory.

Add VITE_WORDPRESS_URL=https://cms.kevininks.com in the host's production environment variables.

Deploy and attach the production domain.

Before every deployment, run:

npm run build

The deployment must fail rather than go live if TypeScript or the Vite build fails.

# 11. Email-list and automated design-drop production setup

The current EmailList component is a visual frontend and is not, by itself, a mailing system. Use an email marketing provider for subscriptions, consent records, unsubscribe handling, deliverability, and campaigns.

Recommended safe architecture:

The React signup form submits to a server-side endpoint or the provider's secure hosted form.

The email provider stores subscribers and consent status.

WordPress displays a checkbox such as Send this design to members when published.

On the first publication only, WordPress calls the provider through a server-side API key.

The provider creates/sends a campaign containing the image, title, placement, size, and a Claim This Design button.

WordPress stores a sent timestamp or campaign ID so normal edits cannot send duplicates.

Required safeguards:

Do not put the provider API key in React or a VITE_ variable.

Require explicit subscriber consent and provide an unsubscribe link.

Authenticate the sending domain with SPF and DKIM; add DMARC after verification.

Use double opt-in where appropriate.

Send test campaigns to multiple mailbox providers before launch.

Add rate limiting and bot protection to the signup endpoint.

Do not automatically email on every post update.

Provide a manual resend workflow instead of bypassing duplicate protection.

The supplied version does not yet contain this provider-specific automation because it requires choosing a provider and obtaining its list ID/API credentials.

# 12. Security hardening

Complete these controls before launch:

Enable automatic WordPress core minor/security updates.

Update WordPress, plugins, and themes weekly after backups.

Enable multifactor authentication for administrators.

Use least-privilege accounts; Kevin can use an Editor account for daily content if administrator access is unnecessary.

Limit login attempts and enable host-level firewall protection.

Block XML-RPC if no required service uses it.

Keep REST access available only where needed; never expose drafts or private metadata.

Use secure SFTP/SSH instead of plain FTP.

Store credentials in a password manager.

Enable daily malware scanning if the host provides it.

Never modify production PHP files through the dashboard editor; disable the editor when practical.

Keep secrets only on the WordPress server or a server-side function.

# 13. Performance, caching, and media

Enable a CDN for public frontend assets and WordPress media.

Enable page/object caching supported by the WordPress host.

Do not cache the REST endpoint indefinitely; changes must become visible within an acceptable period.

Use image compression and next-generation formats.

Lazy-load below-the-fold images; the existing cards already request lazy loading.

Purge WordPress/CDN caches after content-schema or plugin changes.

Test the API with and without caching to ensure statuses update correctly.

If near-instant updates are required, add a WordPress webhook that triggers a frontend revalidation or cache purge. The current browser-fetching implementation normally displays updated content on the next page refresh, subject to CDN/API caching.

# 14. Backup and rollback plan

Configure:

Daily WordPress database backups.

Daily or weekly media and plugin backups depending on posting frequency.

At least 30 days of retention.

An off-host backup copy.

Git version history for the React application and custom plugin source.

A documented restore procedure and quarterly restore test.

Rollback procedures:

Frontend problem: redeploy the previous known-good hosting deployment or Git commit.

Plugin problem: deactivate the plugin and restore the previous plugin ZIP. The React site will use fallback data if the endpoint becomes unavailable.

Content mistake: unpublish/correct the WordPress entry or restore the database backup.

Domain problem: restore the previous DNS records from a saved record of the zone.

Never test rollback for the first time during an outage.

# 15. Pre-production test plan

## Functional tests

Homepage loads over HTTPS with no console errors.

Navigation and mobile menu reach the correct sections.

Portfolio cards use WordPress content and open the correct lightbox.

Design cards show title, image, status, placement, and size.

Changing a design to Reserved updates the public badge.

Escape key, close button, and backdrop close each lightbox.

Body scrolling locks while a lightbox is open and restores afterward.

All social, booking, email, and Google Business links point to final destinations.

Email signup handles valid, invalid, duplicate, and empty addresses correctly after provider integration.

Unsubscribe works in every campaign.

## Content and accessibility tests

Every meaningful image has useful alt text.

Keyboard-only navigation reaches all interactive controls.

Focus indicators remain visible.

Text and controls meet acceptable color contrast.

Reduced-motion mode stops nonessential motion.

Headings follow a logical order.

No placeholder email addresses, domains, social URLs, or booking links remain.

## Responsive/browser tests

Test current versions of:

Chrome and Edge on Windows.

Safari on iPhone and macOS when available.

Chrome on Android.

Firefox on desktop.

Test at approximately 320, 375, 768, 1024, 1440, and 1920 pixels wide. Confirm there is no accidental horizontal scroll, clipped navigation, unreadable card metadata, or lightbox overflow.

## Failure tests

Temporarily use an invalid CMS URL and verify fallback content appears.

Disable the WordPress plugin and verify the public website remains usable.

Publish an item without a Featured Image and confirm the editorial workflow catches it.

Test a slow network connection and verify the page remains stable while content loads.

Confirm draft WordPress content does not appear publicly.

## Performance and SEO tests

Run Lighthouse against the production URL on mobile and desktop.

Confirm page title, description, favicon, canonical URL, robots.txt, and social preview metadata.

Compress oversized images identified by Lighthouse.

Verify the public domain is indexable and the CMS is not unintentionally competing in search results.

Submit the public sitemap to Google Search Console after launch.

# 16. Staging and launch procedure

Use a staging frontend URL and, ideally, a staging WordPress environment before production.

Launch sequence:

Freeze structural code changes.

Take a fresh WordPress backup.

Confirm production environment variables.

Run npm run build locally.

Deploy to staging and complete the test plan.

Obtain Kevin's approval for content, crops, links, and mobile appearance.

Verify email sender authentication and send internal test campaigns.

Deploy the approved build to production.

Attach/verify production DNS and HTTPS.

Run the smoke test below from a different network/device.

Monitor errors, WordPress logs, uptime, and email results closely for 24-48 hours.

Production smoke test:

Open the homepage in a private browser window.

Open one portfolio item and one design.

Publish or update a controlled test design and confirm it appears.

Submit the email form with a test address after provider integration.

Confirm booking/contact actions work.

Check browser console and network requests.

Confirm both frontend and CMS backups are current.

# 17. Monitoring and ongoing maintenance

Weekly:

Review uptime and application errors.

Apply tested WordPress/plugin updates.

Verify recent backups completed.

Check broken links and form submissions.

Review new design images for compression and alt text.

Monthly:

Run a production Lighthouse check.

Review administrator accounts and remove unused access.

Review email bounces, complaints, unsubscribes, and sender reputation.

Test one restore point or confirm the provider's restore workflow.

Check domain and certificate expiration status.

Quarterly:

Perform a full restore test in staging.

Review dependencies with npm outdated and plan controlled upgrades.

Test major browsers and mobile layouts again.

Review privacy, consent, and retention practices.

# 18. Final launch acceptance checklist

☐ Public and CMS domains resolve correctly.

☐ HTTPS works and HTTP redirects to HTTPS.

☐ WordPress plugin is active and the REST endpoint returns HTTP 200.

☐ Published WordPress content appears in both website ribbons.

☐ No mixed-content, CORS, React, or network errors appear.

☐ npm run build succeeds.

☐ Responsive and keyboard tests pass.

☐ Final booking, email, and social destinations are configured.

☐ Email provider, consent, unsubscribe, SPF, DKIM, and test campaign are complete.

☐ WordPress MFA, least privilege, updates, firewall, and backups are enabled.

☐ Frontend rollback and WordPress restore procedures are documented and tested.

☐ Analytics/monitoring and Search Console are configured if required.

☐ Kevin approved production content and appearance.

☐ Post-launch monitoring owner is assigned.

# 19. Troubleshooting quick reference

Original local content appears: Confirm the production environment variable, restart/redeploy Vite, test the endpoint directly, and ensure WordPress entries are published.

Endpoint returns 404: Activate the plugin and resave WordPress permalinks.

Endpoint returns 403: Review the security plugin, CDN, firewall, and REST API restrictions.

Browser shows CORS errors: Allow public GET requests from the frontend origin at the WordPress host/CDN. Do not use wildcard credentials.

Images do not load: Verify HTTPS, public Media Library URLs, Featured Images, hotlink protection, and CDN rules.

Status updates are delayed: Purge WordPress/API/CDN caches and review cache-control settings.

Build fails: Run npm install, review the first TypeScript/Vite error, fix it locally, then redeploy. Do not bypass the build failure.

Email does not arrive: Check sender verification, SPF/DKIM, suppression/bounce lists, campaign logs, spam placement, and subscriber consent status.

# 20. Required finishing decisions

Before the remaining automation can be coded, decide:

The final public and CMS domains.

Frontend and WordPress hosting providers.

Email marketing provider.

Booking platform/destination.

Whether design emails send automatically on first publish or require Kevin to check a send box.

Whether subscribers receive every design immediately or a grouped design-drop campaign.

Who owns backups, updates, monitoring, and incident response after launch.

For safety and control, the recommended email behavior is: Kevin checks Send to members, WordPress sends only on the first publication, and the campaign ID is stored to prevent duplicate sends.